## Slide 1: Stakeholder
A stakeholder is any individual, group, or organization that can affect, or is affected by, a project, product, or service.
Types of Stakeholders in an IT Company
Internal Stakeholders
  Project Manager
  Developers / QA Engineers
  UX/UI Designers
  Product Owner
  Senior Management
  DevOps / IT Support

## Slide 2: Stakeholders
External Stakeholders
  Clients / Customers
  Vendors / Cloud Service Providers (AWS, Azure)
  Regulatory Bodies
  End Users
  Third-party API providers
Example
In a banking software development project:
  Client bank = stakeholder
  Developers building the app = stakeholders
  End users (bank customers) = stakeholders
  Security compliance team = stakeholder

## Slide 3: Stakeholder Register
A stakeholder register is a document that records all identified stakeholders along with their interests, influence, expectations, and communication requirements.
Key Fields
  Interest: How much the stakeholder cares about the project outcome
  Influence / Power: Ability to impact project decisions
  Expectations: What the stakeholder wants from the project
  Engagement Strategy: How the project team plans to manage them
  Communication Mode: Channel used for interaction
  Frequency: How often communication occurs
Why Stakeholder Register is Important
  Helps prioritize stakeholders
  Improves communication planning
  Prevents conflicts
  Ensures right people are engaged at the right time

## Slide 5: Stakeholder Management
Stakeholder Management is the process of identifying, analyzing, engaging, and managing stakeholders throughout the project lifecycle to ensure project success.
Basic Concepts of Stakeholder Management
Stakeholder Identification
  Identify all stakeholders early.
Example: During requirement gathering for an ERP system:
  Finance team
  HR team
  IT admin
  CEO (final approval)

## Slide 6: Basic Concepts of Stakeholder Management
Stakeholder Analysis
Understand:
  Interest level
  Power / influence
  Expectations
Tools Used:
  Power–Interest Grid
  Stakeholder Register

## Slide 7: Power – Interest Grid
A Power–Interest Grid is a stakeholder analysis tool used to classify stakeholders based on:
  Power → ability to influence project decisions
  Interest → level of concern or involvement in the project
It helps the project manager decide how to engage and communicate with each stakeholder.
Components of Power–Interest Grid
Power
  Authority to influence project outcomes
  Control over budget, approvals, or resources
IT Example: Client Sponsor who approves funding → High Power
Interest
  Level of involvement or concern about project results
IT Example: End users who will use the software daily → High Interest

## Slide 8: Power – Interest Grid

## Slide 9: Power – Interest Grid

## Slide 10: Basic Concepts of Stakeholder Management
Stakeholder Engagement
Actively involve stakeholders at the right time.
Example:
  Weekly sprint review with client
  Demo to users before UAT

## Slide 11: Basic Concepts of Stakeholder Management
Right Team Composition
Selecting the right mix of skills, experience, and roles required for the project.
Importance
  Avoid skill gaps
  Reduce rework
  Faster delivery
IT Company Example
For a mobile app development project:
  Frontend developer (React Native)
  Backend developer (Node.js)
  QA tester
  UI/UX designer
  DevOps engineer
  Project Manager
  Wrong composition → delays, bugs, unhappy client.

## Slide 12: Basic Concepts of Stakeholder Management
Defining Clear Roles and Responsibilities
  Clearly defining who does what, who decides, and who is accountable.
Tool Used
RACI Matrix
  R – Responsible
  A – Accountable
  C – Consulted
  I – Informed
Benefits
  Avoid confusion
  Prevent work duplication
  Faster decision-making

## Slide 13: RACI
A RACI Matrix is a roles and responsibilities assignment tool that clearly defines who is responsible, accountable, consulted, and informed for each project activity or deliverable.
RACI stands for:
  R – Responsible: Person who actually does the work
  A – Accountable: Person who owns the task and gives final approval
  C – Consulted: People who provide inputs or expertise
  I – Informed: People who need updates but don’t work on it
Rule: Every task should have only one Accountable (A).

## Slide 14: RACI
Avoids Confusion
  Prevents situations like “I thought someone else was doing it.”
Clear Ownership
  Everyone knows their role and responsibility.
Faster Decision-Making
  No delays due to unclear authority.
Improves Communication
  Right people are consulted and informed.
Reduces Conflict
  Eliminates overlap and blame in teams.
When to Use RACI Matrix
  Large software projects
  Cross-functional teams
  Multiple stakeholders
  Outsourced or distributed teams

## Slide 15: RACI

## Slide 16: Basic Concepts of Stakeholder Management
Setting Expectations
  Clearly communicating deliverables, timelines, quality standards, and constraints.
Example in IT Project
  Delivery date: 30 June
  Performance: App should handle 10,000 users
  Scope: Payment gateway only (no wallet)
Why Important
  Prevents scope creep
  Reduces conflicts
  Improves trust

## Slide 17: Managing Stakeholder Expectations
Stakeholder expectation management is the process of understanding, aligning, communicating, and controlling what stakeholders expect from a project so that expectations remain realistic and achievable.
Why Managing Stakeholder Expectations is Important
  Prevents dissatisfaction
  Reduces scope creep
  Avoids conflict
  Improves trust and project success
  Ensures alignment between business and technical teams
Many IT projects fail not because of poor coding, but because expectations were not managed.

## Slide 18: Managing Stakeholder Expectations
Identify Stakeholders Early
Tool: Stakeholder Register
What to Do:
  List all internal and external stakeholders
  Identify decision-makers and influencers
IT Example: In a CRM project:
  Client Sponsor
  Sales Head
  End users
  Development team

## Slide 19: Managing Stakeholder Expectations
Understand Stakeholder Needs & Expectations
Tools:
  Interviews
  Workshops
  Requirement-gathering sessions
What to Capture:
  Deliverables
  Timelines
  Quality standards
  Constraints
Example: Client expects:
  System live in 3 months
  Mobile-friendly UI
  99.9% uptime

## Slide 20: Managing Stakeholder Expectations
Analyze Stakeholder Power & Interest
Tool: Power–Interest Grid
Purpose:
  Identify whose expectations need priority
  Decide level of engagement
IT Example:
  Product Owner → High power, high interest
  End users → Low power, high interest

## Slide 21: Managing Stakeholder Expectations
Define Clear Scope & Boundaries
Tools:
  Project Charter
  Scope Statement
  Product Backlog
What to Do:
  Clearly document what is included and excluded
  Get stakeholder sign-off
Example: Payment gateway integration included Wallet feature excluded (future phase)

## Slide 22: Managing Stakeholder Expectations
Set Realistic Timelines & Deliverables
Tools:
  Work Breakdown Structure (WBS)
  Project Schedule (Gantt Chart)
  Sprint plan (Agile)
Example: Instead of “Full app in 2 months” → Deliver:
  Login module in Sprint 1
  Payments in Sprint 2

## Slide 23: Managing Stakeholder Expectations
Define Roles & Responsibilities
Tool: RACI Matrix
Why Important:
  Avoids confusion about ownership
  Clarifies decision authority
Example:
  Feature priority → Product Owner
Technical design → Tech Lead

## Slide 24: Managing Stakeholder Expectations
Create a Communication Plan
Tool: Communication Management Plan
Includes:
  What to communicate
  To whom
  How often
  Through which channel

## Slide 25: Managing Stakeholder Expectations
Manage Changes Effectively
Tool: Change Control Process
What to Do:
  Document change requests
  Analyze impact on cost/time
  Get approval before implementation
IT Example: Client requests new reporting dashboard → Impact analyzed → Timeline extended → Approved

## Slide 26: Managing Stakeholder Expectations
Manage Changes Effectively
Tool: Change Control Process
What to Do:
  Document change requests
  Analyze impact on cost/time
  Get approval before implementation
IT Example: Client requests new reporting dashboard → Impact analyzed → Timeline extended → Approved

## Slide 27: Managing Stakeholder Expectations
Continuous Engagement & Feedback
Tools:
  Sprint reviews
  Demos
  Feedback sessions
Example: Bi-weekly demo to client to validate expectations early.

## Slide 28: Managing Stakeholder Expectations
Monitor & Adjust Expectations
Tools:
  Status reports
  KPIs
  Stakeholder feedback surveys
What to Do:
  Identify dissatisfaction early
  Correct misunderstandings

## Slide 29: Basic Concepts of Stakeholder Management
Decision Making
  The process of choosing the best option among alternatives.
Types in IT Projects
  Technical decisions (architecture, tools)
  Business decisions (features, priorities)
Decision Authority Example
  Architecture → Tech Lead
  Budget → Senior Management
  Feature priority → Product Owner
Good Practices
  Data-driven decisions
  Clear escalation path
  Stakeholder involvement when required

## Slide 30: Basic Concepts of Stakeholder Management
Coordination & Dependencies
  Managing inter-related tasks and teams so work flows smoothly.
Types of Dependencies
  Finish-to-start
  Start-to-start
IT Example
  Backend API must be ready before frontend integration
  Database schema approval before development
Why Important
  Avoid bottlenecks
  Prevent idle resources
  Maintain schedule

## Slide 31: Basic Concepts of Stakeholder Management
Communication Plan
  A document that defines what, when, how, and to whom communication will happen.
Elements of Communication Plan

## Slide 32: Importance of Communication Plan
Why Critical in IT Projects
  Distributed teams
  Rapid changes
  Complex technical details
Benefits
  Avoids misunderstandings
  Ensures transparency
  Improves stakeholder satisfaction
Example
  Weekly status email to client:
  Progress
  Risks
  Next steps

## Slide 33: Communication Management
The systematic process of planning, executing, monitoring, and controlling communication.
Processes in Communication Management
1. Plan Communications
  Identify stakeholder needs and communication methods.
2. Manage Communications
  Sharing information, conducting meetings, reporting status.
3. Monitor Communications
  Ensure communication is effective and timely.
IT Example
  Daily stand-up (team)
  Sprint review (client)
  Monthly steering committee meeting

## Slide 34: Why?
Why Necessary
  Projects fail due to poor communication
  Stakeholder dissatisfaction leads to rework
  Clear communication reduces risks
How to Do It Effectively
  Identify stakeholders early
  Analyze influence & expectations
  Define roles clearly
  Build right team
  Create communication plan
  Maintain continuous engagement
  Monitor feedback and adjust

## Slide 35: Real-World IT Company Scenario
Project: CRM System Development Issues without Proper Management:
  Client unhappy due to lack of updates
  Developers unclear about requirements
  Missed deadlines
With Proper Stakeholder & Communication Management:
  Weekly demos
  Clear ownership
  Regular status reports
  Timely delivery
  High client satisfaction

## Slide 36: Scope Creep
Scope creep is the uncontrolled expansion of project scope by adding new features, requirements, or work without adjusting time, cost, or resources.
Scope creep occurs when extra work is added to a project without proper approval or planning.
Project: E-commerce Website Development
Original Scope:
  Product listing
  Shopping cart
  Payment gateway
Scope Creep Examples:
  Adding product recommendation engine
  Multi-language support
  Admin analytics dashboard
👉 Added without changing deadline or budget = scope creep.

## Slide 37: Scope Creep – Why Important”
Importance in IT Projects
  Software projects are highly change-prone
  Clients often request new features mid-project
  Uncontrolled changes lead to failure
Why Project Managers Care
  Affects schedule
  Increases cost
  Reduces quality
  Demotivates teams

## Slide 38: Scope Creep – Benefits!
⚠️ Scope creep is usually negative, but controlled scope changes can have benefits.
When It Can Be Beneficial
  Improves product quality
  Adds business value
  Adapts to market or regulatory changes
  Enhances user satisfaction
Example
  Client requests security enhancement due to new compliance rule → beneficial change if managed properly.

## Slide 39: Scope Creep - Challenges
Challenge | Impact
Schedule delays | Missed deadlines
Budget overrun | Increased costs
Quality issues | Rushed testing
Team burnout | Low morale
Client dissatisfaction | Unrealistic expectations

## Slide 40: Is Scope Creep Good or Bad?
Uncontrolled scope creep is bad. Controlled scope change is acceptable.

## Slide 41: Why Scope Creep Happens (IT Context)
Poor requirement analysis
Vague scope definition
Lack of stakeholder involvement
Weak change control
“Just one small change” requests
Agile misunderstanding (“Agile means unlimited changes”)

## Slide 42: How to Manage Scope Creep
Define Clear Scope
Tools:
  Project Charter
  Scope Statement
  Product Backlog
Example: Document what is in scope and out of scope.
Get Stakeholder Sign-Off
  Ensure all key stakeholders approve scope.

## Slide 43: How to Manage Scope Creep
Use Change Control Process
Tool: Change Request Log
Steps:
  Submit change request
  Analyze impact (time, cost, resources)
  Approve/reject change
  Update plans
Set Expectations Early
  What changes mean for cost and timeline
  Trade-offs involved

## Slide 44: How to Manage Scope Creep
Strong Communication Plan
  Regular updates reduce surprise requests.
Prioritize Requirements
Tools:
  MoSCoW technique
  Product backlog refinement
Agile Approach (Controlled Changes)
  Freeze sprint scope
  Add new requests to backlog
  Reprioritize for future sprints
Use RACI Matrix
  Clarify who can approve changes.